PRODUCTION READINESS
FORENSIC DOSSIER

D-Mills Global eRetail replica and Central Inventory · evidence-based technical and workflow audit

Evidence cut  30 September 2026 (Asia/Kolkata); prior checks retain their original dates

Scope  170 requested modules, local navigation, MongoDB-backed ERP, PostgreSQL Central Inventory, connected provider workflows

Decision  Not ready for production launch or an unqualified “real-time / zero-failure” claim

Evidence policy  Source review, isolated API/browser test, configured database observation, and real provider proof are distinguished throughout

This document is a snapshot, not a continuous log. No audit can enumerate every future failure or guarantee a bug-free system. The release gates describe evidence needed to reduce and control risk.

# 1. Executive evidence and release decision

| Measure | Observed evidence | Meaning |
| --- | --- | --- |
| Requested module classifications | 170 total: 89 partial; 38 nonfunctional; 43 unverified; 0 fully functional | Evidence classification; not every button or role was exercised |
| Navigation snapshot | 174 menu entries; 20 without route; 141 registered routes; no linked entry without component | Prior static and browser audit; route existence is not transaction proof |
| Configured MongoDB | 30 Sep direct ping failed with TLS alert 80 on three resolved Atlas hosts; screenshot shows data-unavailable warning | Current legacy module operations cannot be certified on configured storage |
| Configured PostgreSQL | Read-only audit: 33 tables, 3,243 master SKUs, 636 mappings, 2 channel accounts, zero locations/balances/events/reservations | Catalog and mappings exist; no operational physical stock basis |
| Isolated transactional tests | Generated MongoDB/PostgreSQL, signed-in browser and API checks passed for selected flows | Useful correctness evidence; not configured tenant or live provider acceptance |
| External propagation | No end-to-end provider publication and readback timing measured | No real-time sync service level can be claimed |

Release call  Block general production launch until the configured data plane is reachable, physical opening balances and exact mappings are approved, critical stock/order/return/dispatch workflows are connected, and provider readback plus recovery tests pass.

# 2. Evidence method, freshness and claim limits

E1 — Current checkout/source: route, handler, database, migration, worker, and UI code inspected through the source audits. A code path may exist without operational deployment.

E2 — Isolated verification: generated disposable databases and a random administrator exercised selected API and signed-in browser workflows. Passing checks prove those inputs and conditions only.

E3 — Configured read-only observation: PostgreSQL inventory counts and MongoDB connection state were inspected without writing configured data. The MongoDB TLS failure means latest configured-tenant CRUD is unverified.

E4 — Real provider evidence: read-only Shopify account/catalog observations exist; no live stock write, accepted order-to-warehouse-to-carrier transaction, or final provider readback is recorded.

E5 — Reference parity: prior LIVE investigations and screenshots exist, but no complete authenticated second-LIVE comparison for the 170-module set. A local clone is not established as exact.

Historical 24 September route/initial-load results must not be interpreted as 30 September functional tests. Where audit files conflict due to chronology, the later explicit source/verification note governs, and a fresh run is still required.

# 3. System and data authority

| Layer | Recorded role | Operational boundary |
| --- | --- | --- |
| React/Vite ERP shell | Menu, screens, local enquiry and editor controls | A rendered route is not a completed business transaction |
| Express API / MongoDB | Legacy ERP masters, PO/GRN metadata, fulfillment metadata, generic_records | Configured Mongo outage disables legacy operations; generic rows may be metadata only |
| PostgreSQL Central Inventory | Tenant-scoped SKU/location ledger, balance, reservation, outbox, unified orders, alert state | Authoritative quantity path; exact SKU/location and event key are required |
| Web + worker services | Ingress, polling, outbox tasks, provider connectors, WhatsApp alert tasks | Deployment, heartbeat, retry/dead-letter and provider acknowledgment must be verified |
| Provider accounts | Shopify, Amazon, WooCommerce and other catalogued channels | Catalogued/authorized/read-only/active are distinct statuses |

Core invariant: every physical on-hand change must have a committed Central Inventory event; reservations affect sellable stock, and dispatch/return must consume or restore through verified event transitions. A Mongo status field alone does not establish a physical movement. Source: docs/STOCK_CONSISTENCY_AND_MODULE_FINDINGS.md; inventory/ledger.js; db/migrations/001_central_inventory.sql.

# 4. Good evidence already obtained

Central count and stock read  Isolated signed-in browser recorded a 14-unit physical count and later +2 WMS adjustment; event and balance readback matched. Same-key replay was idempotent; changed replay returned 409.

Location transfer  A 4-unit move between QA-WH and QA-STORE conserved total on-hand and appeared in Inventory Move History; changed replay was rejected.

PO receipt control  A released PO received 3 units through the central path. Concurrent 5-unit requests against remaining quantity yielded one commit and one conflict; no double receipt.

Unified order integration  Fixture-signed Shopify webhook accepted exact replay once and rejected changed content; generated order appeared in four active search routes. Separate fixtures exercised reservation, Amazon shipment consumption, approved return receipt and oversell rejection.

Master data safety  Selected masters had signed-in validation, Mongo persistence/readback, authenticated actor, duplicate/stale checks, and downstream reference checks. SKU Group and SKU Company Link have concurrency-enforced uniqueness.

False-success removal  Unsupported vouchers, coupons, promotions, generic catalogs, legacy fulfillment and many imports now fail closed with 501/503 or disabled controls instead of claiming completion.

File/report repair  Actual PDF/XLSX bytes replaced mislabeled HTML; print HTML is escaped; several fabricated report metrics now return 501 or use recorded events.

Evidence sources: docs/STOCK_CONSISTENCY_AND_MODULE_FINDINGS.md; docs/GENERIC_ROUTE_GAP_AUDIT.md; docs/CENTRAL_INVENTORY_IMPLEMENTATION.md. The test databases were removed after verification.

# 5. Connected workflow audit: exact failure boundaries

## Master SKU → physical opening count → channel listing

Working evidence  Master catalog and dormant Shopify mappings exist; count/adjustment pass in isolation.

Failure point  Configured tenant has zero locations/balances. Duplicate seller SKUs were quarantined.

Acceptance gate  Approve physical source, location, exact SKU/pack mapping; count in controlled tenant; provider readback before activation.

## PO draft → budget/confirmation → ASN → GRN → stock receipt

Working evidence  Pending PO and guarded inbound receipt exist. OTB concurrent confirm fails closed; status-only GRN writes blocked.

Failure point  OTB-backed confirmation is 501. ASN/QC/putaway and real-time receipt browser chain are incomplete.

Acceptance gate  Atomic OTB reservation; PO release; signed-in receipt, QC/bin attribution, replay/failure recovery.

## Provider order → ingress → reservation → pick/pack → dispatch

Working evidence  Signed fixture ingress and central reservation/consume logic have isolated checks.

Failure point  Real account webhook/public origin and warehouse pick/pack/carrier path are not proven. Legacy actions are 501.

Acceptance gate  Live authorized order, exact mapping, worker success, physical scan, carrier label/ack and provider fulfillment readback.

## Cancellation / refund → return case → physical return receipt

Working evidence  Approved central return receipt is idempotent in generated integration data.

Failure point  Refund observation is not automatic restock; provider-specific QC/quantities and all legacy return routes are unverified.

Acceptance gate  Source order and dispatched quantity tie, QC/approval, exact return location/event and provider reconciliation.

## Location transfer / bin move / STO

Working evidence  Location-level central transfer passed; old bin/LPN move and STO lifecycle are blocked.

Failure point  No verified bin, lot, LPN custody mapping or transfer in-transit ledger lifecycle.

Acceptance gate  Map dimensions, then reserve/dispatch/receive and prove conservation, partial receipt, retry and concurrency.

## Replenishment / ARS → PO

Working evidence  Planning/configuration enquiry exists.

Failure point  ARS automatic PO creation is 501; sales history and valuation sources are missing.

Acceptance gate  Recorded demand, policy, approval, budget and idempotent PO creation with audit.

## Reports / exports / admin logs

Working evidence  Selected exports are real bytes; some reports now use recorded facts.

Failure point  Ageing, financial inventory and missing event metrics are 501; broad report filters/role/download persistence unverified.

Acceptance gate  Trace each metric to source event and period; compare export, UI and source records.

## Marketplace sync / alerts

Working evidence  Durable outbox, worker, account/mapping and alert schema exist.

Failure point  No live stock publication/readback, approved channel activation or WhatsApp template delivery proof.

Acceptance gate  Deploy HTTPS origin and worker; verify authorization, event-to-outbox-to-provider ack/readback and alert receipt.

# 6. Integration and infrastructure register

## MongoDB Atlas / legacy ERP

Current evidence  Configured URI present; direct TLS handshake alert 80 on all three SRV hosts; UI warning reproduced.

Missing / cannot manage yet  Unavailable for configured legacy operations. Check Atlas cluster/network/TLS path, then rerun signed-in CRUD and data inventory. Do not substitute memory.

## PostgreSQL / Central Inventory

Current evidence  Read-only configured connection works; migrations/tables/catalog exist.

Missing / cannot manage yet  No physical locations/balances/events/reservations in configured tenant. Approve data source and controlled opening count.

## Render web + worker + HTTPS

Current evidence  render.yaml separates services and readiness checks Mongo, PostgreSQL and admin config.

Missing / cannot manage yet  Deployed behavior, stable HTTPS callback and worker heartbeat need evidence. No public origin is recorded in source audit.

## Shopify

Current evidence  Real store read-only account/catalog and staged mappings observed; 11 duplicated SKUs quarantined.

Missing / cannot manage yet  Inactive mappings; no real stock write or final provider readback. Public webhook registration and location permissions remain gate.

## Amazon SP-API / SQS

Current evidence  Connector and fixture-based order tests exist; MFN screen guards fake actions.

Missing / cannot manage yet  Registration, account authorization, queue delivery, live fulfillment and stock readback unverified.

## WooCommerce

Current evidence  Signed webhook path and unified-order model exist.

Missing / cannot manage yet  No documented production merchant transaction/readback in current audit.

## AJIO

Current evidence  Local configuration/SKU mapping only; unsupported provider actions return 503.

Missing / cannot manage yet  Credentials, exact mappings, live JIT/order/label/manifest flow and provider ack absent.

## Myntra / Flipkart / Snapdeal / quick commerce / others

Current evidence  Provider requirements and partner catalogue exist; Myntra portal overview screenshot exists.

Missing / cannot manage yet  Portal/catalogue entry is not API contract or active connector; supplier-specific authorization, facilities and readback needed.

## Meesho

Current evidence  Authorized manual report import can store observed stock and read-only orders.

Missing / cannot manage yet  No unattended two-way stock/order synchronization or reservation from these observations.

## Zoho POS / Tally

Current evidence  Connector/read contract or requirement rows documented.

Missing / cannot manage yet  Live credentials, authorized write contract, posting and reconciliation unverified.

## Meta WhatsApp Cloud API

Current evidence  Durable alert state and template configuration fields exist.

Missing / cannot manage yet  Public HTTPS webhook, verified sender/phone, approved templates, recipient consent and delivered order alert unverified.

## Carrier, label, government e-way bill

Current evidence  Legacy screen metadata/enquiry exists.

Missing / cannot manage yet  No carrier dispatch/proof or CEWB acknowledgment; action buttons fail closed.

Only environment variable names from .env.example and render.yaml were reviewed for this register; no URI, token, secret or phone number is reproduced. Integration statuses can change after the evidence cut.

# 7. Failure modes, weak points, and controls

## R01 · Configured MongoDB outage [Critical]

Failure / impact  Legacy enquiries/edits fail; session may remain available.

Prevention, detection, recovery  Readiness fail; alert on TLS/connectivity; repair network/cluster; replay signed-in CRUD.

## R02 · Opening stock or mapping ambiguity [Critical]

Failure / impact  Oversell or wrong provider SKU/location publication.

Prevention, detection, recovery  Approve source counts; quarantine duplicate SKUs; enforce exact mapping and provider readback.

## R03 · Legacy status/quantity bypass [Critical]

Failure / impact  Mongo states diverge from central balances/reservations.

Prevention, detection, recovery  Keep 501 guards; inventory every writer; require ledger transaction and reconciliation.

## R04 · Dual-store partial commit [Critical]

Failure / impact  Mongo GRN and PostgreSQL receipt can disagree after process crash.

Prevention, detection, recovery  Durable staged request, idempotent event key, reconciliation worker and injected crash tests.

## R05 · Webhook duplication/out-of-order/dropped event [High]

Failure / impact  Double reservation, missed cancellation, or stale order.

Prevention, detection, recovery  HMAC verification, inbox dedupe, order revision rules, poll recovery, dead-letter alert and replay tests.

## R06 · Worker delay or outage [High]

Failure / impact  Provider quantity or WhatsApp alerts lag.

Prevention, detection, recovery  Heartbeat, queue age and failed-job SLO, retry/backoff, operator replay and readback.

## R07 · Provider authorization/rate or contract change [High]

Failure / impact  Silent feed failure or rejected stock writes.

Prevention, detection, recovery  Credential rotation, scope checks, 401/429 monitoring, versioned contract tests and provider acceptance.

## R08 · Unverified pick/pack/carrier custody [High]

Failure / impact  Local “shipped” differs from physical and seller status.

Prevention, detection, recovery  Scan identity, event-backed dispatch, label/manifest/carrier acknowledgment and return handling.

## R09 · Permissions and tenant isolation gaps [High]

Failure / impact  Wrong user/tenant can view or mutate records.

Prevention, detection, recovery  Matrix by role and route, negative API tests, tenant-scoped DB queries and audit review.

## R10 · Generic records or historical placeholders [High]

Failure / impact  Metadata appears operational; legacy rows contaminate reports.

Prevention, detection, recovery  Label provenance, reject unsupported writes, review/backfill historical rows before exposure.

## R11 · Concurrent duplicate/stale writes [High]

Failure / impact  Duplicate master/link/order or lost edits.

Prevention, detection, recovery  Unique indexes/transactions, compare-and-set, event keys, load and race tests.

## R12 · Reporting/exports lack source provenance [Medium]

Failure / impact  Incorrect financial/stock claim or misleading download.

Prevention, detection, recovery  Source lineage, recorded dates/valuation, row reconciliation and file-content inspection.

## R13 · Backups and restoration not proven [High]

Failure / impact  Data loss or prolonged recovery after incident.

Prevention, detection, recovery  Documented backup schedule, restore rehearsal, RPO/RTO targets and migration rollback plan.

## R14 · Observability and incident response not proven [High]

Failure / impact  Failure noticed after operations diverge.

Prevention, detection, recovery  Correlation IDs, structured logs, dashboards, alerts, runbooks, on-call ownership and synthetic checks.

## R15 · Reference parity drift [Medium]

Failure / impact  Replica workflow differs from actual eRetail control/roles.

Prevention, detection, recovery  Authenticated LIVE DOM/network capture per workflow and second comparison after changes.

## R16 · Secrets and legacy plaintext residue [High]

Failure / impact  Provider account compromise or credential leak.

Prevention, detection, recovery  Secret manager, rotation, redaction, scan old Mongo rows and least-privilege scopes.

This is a risk register, not a claim that each failure has occurred. Risks R13–R14 are unverified controls: the audit did not locate enough operational evidence to certify backups, restore timing, alert coverage or on-call response.

# 8. Minute-by-minute operational traces to record in a production pilot

The repository contains snapshots and local latency samples, not continuous minute-by-minute telemetry. The following is the exact trace that must be collected for each pilot event; blank values must remain blank until measured.

| Time/event | Required recorded fields | Pass rule |
| --- | --- | --- |
| T0 input | tenant, actor/provider, order/import ID, SKU/location, request ID, payload hash | Authenticated, mapped and validated once |
| T1 API/ingress ack | HTTP status, correlation ID, signature/scope result, persisted inbox row | No success before durable acceptance |
| T2 central transaction | ledger event key, prior/new on-hand/reserved/sellable, commit timestamp | Conservation and nonnegative sellable rules |
| T3 outbox/worker | job ID, enqueue/start/end, attempts, heartbeat, error class | Retry or dead-letter visible, no silent loss |
| T4 provider response | provider request/idempotency key, HTTP/result, accepted quantity | Accepted by authorized account |
| T5 provider readback | observed quantity/order status, provider timestamp, drift | Matches approved central target or raises incident |
| T6 UI/notification | screen refresh time, recipient/template/delivery status | No invented completion; correct tenant/role |
| T7 recovery | replay ID, correction event, operator and approval, final reconciliation | No duplicate stock or hidden state |

Local samples already recorded: count-to-dependent API read 5–17 ms; inbound receipt readback 7–11 ms; location transfer readback 132–163 ms. These are generated-environment dependency reads and cannot be advertised as provider latency, browser latency, p95/p99, or a service level. Source: docs/REQUESTED_MODULE_AUDIT_CHECKLIST.md, Source and limits.

# 9. Production release gates and ownership

G0 Data-plane recovery  Mongo TLS path fixed; ready endpoint checks both stores; browser CRUD against configured disposable tenant; no memory fallback.

G1 Master-data provenance  Approved SKU, pack, location, channel and user/role master list; resolve duplicates and historical generic rows.

G2 Stock authority  Opening counts approved; central balances/events reconcile; all direct writers inventoried and guarded or migrated.

G3 Order and fulfillment  Real provider order, cancellation and return traverse inbox, reservation, pick/pack, dispatch, carrier/provider readback and return receipt.

G4 Integrations  Each enabled provider has authorized account, scope, exact mapping, rate/retry policy, webhook/poll recovery and readback.

G5 Nonfunctional modules  No operational-looking button claims unsupported success; each 501/503 has a known owner, contract and acceptance test.

G6 Security and reliability  Role/tenant negative tests, secret rotation, backup restore drill, incident alerts, migration rollback and failure injection.

G7 Reference fidelity  Authenticated LIVE evidence per relevant screen, then second LIVE/local comparison of nested controls and persistence.

G8 Launch decision  Evidence register signed by product/operations/security; staged pilot, rollback trigger and monitored post-launch reconciliation.

No gate above is marked complete by this dossier. The checklist’s “Partially functional” result does not override a production gate.

# 10. Detailed module register — all 170 requested workflows

Each entry below preserves the canonical checklist’s module name, route, classification, tested action, observed evidence and remaining defect/blocker. The original checklist is the row-level source; this appendix adds a stable numbered reference and keeps its evidence boundary explicit. “Unverified” means evidence is insufficient, not that the route necessarily fails.

## Trading Partners

001  Vendor Master

Route / status  /app/vendors · Partially functional

Action / evidence scope  Signed-in isolated browser plus MongoDB readback

Observed  In a generated PostgreSQL/MongoDB app, the real login, required-field validation, vendor create, edit, audit actor, and enquiry search passed; a second Mongo client read both saves. A separate isolated API test rejected duplicate code and preserved historical PO/GRN names on rename.

Failure, limitation or next proof  Full filter/import/export, permissions beyond the test admin, store linking, dependent vendor-code lookups, and production data remain unverified.

002  Customer Master

Route / status  /app/customers · Partially functional

Action / evidence scope  Isolated MongoDB create, search, rename, and history checks

Observed  A customer persisted with a generated code; search found it. Rename kept the code and preserved customer names recorded on an existing order and return. Created/modified actor and dates are server-owned; a forged audit payload did not overwrite them. Delete returned HTTP 409.

Failure, limitation or next proof  Signed-in browser form/filter/export, permissions, duplicate handling under concurrency, and code-free legacy transaction links remain unverified.

003  Transporter Master

Route / status  /app/transporters · Partially functional

Action / evidence scope  Isolated MongoDB create, search, rename and history checks

Observed  A numeric-code transporter persisted and was searchable. Rename retained its code and preserved courier names recorded on fulfillment and shipment rows. Server-owned audit fields resisted a forged edit; delete returned HTTP 409.

Failure, limitation or next proof  Signed-in browser form/filter/export, permissions, concurrent duplicate handling, provider carrier mappings and code-free historical links remain unverified.

004  Client Master

Route / status  /app/clients · Partially functional

Action / evidence scope  Signed-in isolated API and browser workflow with generated MongoDB data

Observed  Verified create/edit/readback, numeric ID/email/required field validation, duplicate-name/ID and stale-update guards, user actor attribution, Active/Inactive status normalization, search including the `-1` all-state sentinel, and visibility in Inbound Enquiry and Order Allocate client catalogs. Currency choices reuse the existing partner currency list. No Central Inventory events changed. `scripts/verify-client-master-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Client Location Link and User Creation child tabs are disabled because no child-record APIs are connected; invoice/label report selectors remain disabled without report catalogs. Other-role permissions, concurrent duplicate requests, and live-reference parity remain unverified.

005  Customer Group

Route / status  /app/customer-groups · Partially functional

Action / evidence scope  Signed-in isolated MongoDB API and browser workflow

Observed  Verified no automatic search, filter request, reset/focus, empty-download message, group create/edit/deactivate/search, customer-code import with unknown-code report, member count, Mongo readback, duplicate-name and cross-group assignment guards, inactive-group assignment guard, and delete protection. Concurrent customer-group changes use Mongo compare-and-set. No Central Inventory events changed. `scripts/verify-customer-group-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Reference DOM/request parity, roles beyond the isolated administrator, concurrent multi-group stress, and populated workbook download remain unverified. Customer Group has no direct stock mutation.

## Tax Management

006  Tax Category (HSN/SAC)

Route / status  /app/tax-categories · Partially functional

Action / evidence scope  Signed-in isolated MongoDB API/browser workflow; downstream Tax Application and SKU dependencies

Observed  Verified create/edit/search/status, required-field validation, case-insensitive code/description duplicates, stale-ID rejection, preserving the unshown category type during edit, and preventing code changes while an SKU HSN or Tax Application references it. Tax Application rejects new rules for inactive categories and its resolver returns no active rule for an inactive category. Mongo readback passed; Central Inventory events were unchanged. `scripts/verify-tax-category-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  LIVE reference parity, permissions beyond the isolated administrator, concurrent duplicate-create stress, and broader invoice/tax calculation propagation remain unverified.

007  Tax Code

Route / status  /app/tax-code · Partially functional

Action / evidence scope  Signed-in isolated MongoDB API/browser workflow and Tax Group dependency

Observed  Verified create/edit/search, GST/Tax Nature inputs, valid date/rate/status checks, case-insensitive duplicate rejection, stale/system-code/delete guards, Mongo readback, and Tax Group total-rate readback after an edited percentage. No Central Inventory events changed. `scripts/verify-tax-code-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  LIVE reference parity, non-admin permissions, concurrency, full Tax Group effective-date calculation and downstream invoice/order tax application remain unverified.

008  Tax Group

Route / status  /app/tax-groups · Partially functional

Action / evidence scope  Signed-in isolated MongoDB API/browser workflow with Tax Code components

Observed  Verified create/edit/search, required fields and valid dates, unique group/code rules, stale-ID/delete guards, active Tax Code dependency validation, ordered Tax Code membership with persisted levels/rates, component removal, and persistence of Applied On and Start Date during edit. Mongo readback passed; Central Inventory events were unchanged. `scripts/verify-tax-group-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  LIVE reference parity, audit history, role checks, concurrent group/component mutation stress, and downstream invoice/tax calculation behavior remain unverified.

009  Tax Zone

Route / status  /app/tax-zones · Partially functional

Action / evidence scope  Signed-in isolated MongoDB API and browser workflow with Tax Application dependency

Observed  Verified generated numeric code, required fields, create/search/edit/reset, multi-state persistence and UDF readback, duplicate name/code and state validation, Tax Application code-reference protection, inactive-zone assignment/resolution guard, and delete guard. Mongo readback passed; Central Inventory events were unchanged. `scripts/verify-tax-zone-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  LIVE reference parity, permissions beyond the isolated administrator, concurrency, and country/state catalog correctness remain unverified.

010  Tax Application

Route / status  /app/tax-application · Partially functional

Action / evidence scope  Signed-in isolated MongoDB API/browser workflow with Category, Group, and Zone dependencies

Observed  Verified create/edit/search, required fields, valid dates and numeric MRP ranges, duplicate/stale/delete guards, Mongo readback, future effective-date exclusion, active Tax Group enforcement, and no Central Inventory changes. Resolver only selects a rule; invoice/order tax application and rate calculation are not connected. `scripts/verify-tax-application-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  LIVE reference parity, permissions beyond the isolated administrator, overlapping-range policy, and downstream invoice/order tax calculation remain unverified.

## SKU Management

011  SKU Master

Route / status  /app/skus · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow and MongoDB readback

Observed  `api/skus.js` is the dedicated MongoDB-backed handler. Verified initial enquiry load, existing request/response paging fields, case-insensitive global search by SKU Name, create/edit, search/reset, real authenticated actor/date fields, duplicate/stale/required/status/price validation, and delete guard. Master SKU code and SKU code survive descriptive edits; Import opens `/app/sku-import`. `scripts/verify-sku-master-workflow.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Exact LIVE behavior, non-admin permissions, concurrent duplicate creation, export content, hard-coded Category/UOM catalog correctness, and mapping to Central Inventory master products remain unverified. No Central Inventory events changed.

012  SKU Import

Route / status  /app/sku-import · Partially functional

Action / evidence scope  Signed-in CSV browser import with MongoDB SKU/history readback

Observed  Active Attribute Set required; CSV `CreateUpdate` only, max 500 rows. Verified quoted CSV values, one successful row, duplicate and required-field failures, row persistence through `/api/skus`, accurate success/failure history and authenticated uploader, and Download-tab history search. XLSX is rejected; history persists in MongoDB. `scripts/verify-sku-import.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Common Import SKU actions return HTTP 501; import is client-parsed, row-level errors are counts only, no XLSX or row-error report is produced, file contents are not archived, and LIVE parity/other-role authorization remain unverified. No Central Inventory events changed.

013  SKU Company Link

Route / status  /app/sku-company-link · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Verified Company/Location/Master SKU references; SKU Code/Name filtering; dual-grid selected Add/Remove; required, unknown, duplicate and inactive reference guards; authenticated actor/date persistence; Reset; and unchanged Central Inventory events. Generic create/edit/delete/migration attempts return HTTP 501. A scoped MongoDB unique index kept eight concurrent Adds to one link, and eight concurrent Removes reported one actual deletion; MongoDB readback confirmed both states. `npm run test:sku-company-link`.

Failure, limitation or next proof  Configured Atlas ping failed during TLS handshake; the passing workflow used generated local data. Pre-existing duplicate links would block index creation and need reviewed data repair. LIVE parity, roles beyond the isolated administrator, paging above the 200-row client cap, and durable removal history remain unverified.

014  SKU Barcode

Route / status  /app/sku-barcode · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow and MongoDB readback

Observed  Verified initial enquiry load, signed create/edit, audit actor, active Master SKU reference validation, case-insensitive barcode duplicate guard, invalid case-size rejection, filtered search and Reset refetch. CSV template name matches its contents; quoted import rows produce per-row success/failure preview, and successful rows persist the displayed batch ID. `scripts/verify-sku-barcode.mjs`; `npm run test:isolated-browser-workflow`. Central Inventory events stayed unchanged.

Failure, limitation or next proof  LIVE barcode/UOM/type rules, non-admin permissions, concurrent duplicate-create races, persistent failure history, barcode checksum/format requirements, and import export parity remain unverified.

015  Manage SKU Group

Route / status  /app/m/sku-group · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback; configured connection ping

Observed  Verified signed create/edit, selected Client and Master SKU references, accurate `No of SKU`, search/reset, API paging shape/page sizes, authenticated created/updated audit fields, Active/InActive status, and guards for missing fields, unknown Client/SKU, repeated SKU membership, duplicate group code, stale update and code changes. Direct `/api/generic` create/edit/delete/migration bypass attempts return HTTP 501. Eight concurrent creates of the same case-varied group code produced one HTTP 201 and seven HTTP 409; MongoDB had one row and the unique partial index. `npm run test:sku-group`. Central Inventory events remained unchanged. On 30 September, a direct read-only ping of the configured Atlas URI failed during TLS handshake with alert 80 on all three resolved hosts; the local PostgreSQL ping passed. This reproduces the screenshot's data-unavailable state independently of the browser.

Failure, limitation or next proof  The configured Atlas connection is unavailable; the isolated workflow used generated local data. A pre-existing duplicate group code would prevent the index from being created and needs a reviewed data repair; no automatic cleanup occurs. Check cluster/network access and TLS path in Atlas before a configured-tenant retest. LIVE parity, roles beyond the isolated administrator, deletion policy and Export contents remain unverified.

016  Merchandising Hierarchy

Route / status  /app/m/merch-hierarchy · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Created and edited Department and Category tree nodes with parent persistence, five UDFs, packaging and Other Settings; required/type/parent, duplicate, self/cycle, stale-ID and immutable-code guards passed. Authenticated create/update fields and Mongo readback passed. CSV was downloaded and its quoted content checked; Reset worked and Central Inventory events were unchanged. `scripts/verify-merchandising-hierarchy.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Configured production MongoDB reachability and LIVE parity remain unverified. Type-specific parent-level policy, unique default policy and non-admin permissions remain unverified. Import and audit history are unavailable.

017  Manage Attribute

Route / status  /app/m/manage-attribute · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Search/create, strict scope/input-type/boolean validation, duplicate-code guard, authenticated actor/date, code and combined-filter search, Reset, 20/50/100/200 paging, and Mongo readback passed. Central Inventory events were unchanged. Update is not exposed by the screen. `scripts/verify-manage-attribute.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Configured production MongoDB reachability and LIVE parity remain unverified. Concurrent duplicate creation, non-admin permissions, update, and export remain unverified or unavailable.

018  Attribute Set

Route / status  /app/m/attribute-set · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Create/search by description or external code/Reset/delete passed with required/status validation, authenticated actor/date and Mongo readback. Delete is restricted to Attribute Set records. Active Attribute Sets appear in the SKU Import selector; no Central Inventory events changed. `scripts/verify-attribute-set.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Configured production MongoDB reachability and LIVE parity remain unverified. Edit is not exposed; reference-aware deletion, duplicate-description policy, concurrent code generation and non-admin permissions remain unverified.

019  Vendor SKU Catalog

Route / status  /app/m/vendor-sku-catalog · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Active Vendor and Master SKU catalogs, create/search, numeric and min/max validation, duplicate guard, authenticated actor/date, numeric value readback and unchanged Central Inventory events passed. `scripts/verify-vendor-sku-catalog.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Configured production MongoDB reachability, LIVE parity, concurrent duplicate requests, update workflow, downstream procurement and non-admin permissions remain unverified.

020  Vendor SKU Loc Catalog

Route / status  /app/m/vendor-sku-loc-catalog · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Active Vendor/SKU/Location catalogs, inactive and unknown-reference guards, create/search, numeric and min/max validation, duplicate guard, actor/date readback and unchanged Central Inventory events passed. `scripts/verify-vendor-sku-loc-catalog.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Configured production MongoDB reachability, LIVE parity, concurrent duplicate requests, update workflow, downstream procurement and non-admin permissions remain unverified.

021  ARS SKU-Location Link

Route / status  /app/procurement/ars/sku-location · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Signed create/edit/bulk update, empty-required validation, numeric guard, duplicate guard, authenticated actor/date, search/reset/paging, CSV file content, and import navigation passed. Direct MongoDB readback and unchanged Central Inventory events passed. Master and Procurement entries target this same screen. `scripts/verify-ars-sku-location.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Full export jobs return HTTP 501; import routing was tested but import execution, concurrent duplicate races, non-admin permissions, LIVE parity, and downstream replenishment remain unverified.

## POS Setup

022  Manage Coupons

Route / status  /app/coupons · Nonfunctional

Action / evidence scope  Signed-in isolated browser/API guard with generated administrator and disposable MongoDB/PostgreSQL

Observed  A historical coupon row was searchable and viewable. Date filters returned expected rows; Add New was disabled. Authenticated create/update/delete returned HTTP 501, and MongoDB readback showed the legacy row unchanged. `npm run test:coupon-guard`.

Failure, limitation or next proof  The former editor saved `Active` records with a literal `demo-admin` actor, while no checkout eligibility/redemption consumer was found. Real creation, issuance, redemption, audit, roles, configured-tenant behavior, and LIVE parity remain unavailable. Read-only enquiry/export of the displayed page does not establish an operational coupon.

023  Manage Voucher Condition

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:48.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

024  Generate Vouchers

Route / status  /app/m/vouchers · Nonfunctional

Action / evidence scope  Signed-in isolated browser/API guard with generated administrator and disposable MongoDB/PostgreSQL

Observed  Legacy voucher metadata is readable/searchable, and the issuance form is disabled. Authenticated POST, PUT, and DELETE through `/api/generic` return HTTP 501, including attempts to edit an old voucher or convert another generic row; MongoDB voucher records stayed unchanged. Anonymous calls returned 401. `npm run test:voucher-guard`.

Failure, limitation or next proof  The former screen generated timestamp-based codes into `generic_records` and claimed success without verified uniqueness, redemption, eligibility, audit, or permissions. Real voucher issuance and LIVE parity remain unavailable.

## Organization Management

025  Organization Hierarchy

Route / status  /app/m/org-hierarchy · Partially functional

Action / evidence scope  Signed-in isolated API/browser workflow with MongoDB readback

Observed  A Company was created through `/api/org-hierarchy` with required fields. The signed-in tree showed it; selecting the node filled a disabled code field, and Reset cleared it. Direct `/api/generic` create/edit/delete/module-migration attempts returned HTTP 501, while the downstream SKU Company Link reference lookup still found the Company. `npm run test:sku-company-link`.

Failure, limitation or next proof  Browser Save, parent cycles beyond self-parent, concurrent duplicate codes, code-change references, role permissions, configured Atlas data, and LIVE parity remain unverified.

026  Location Enquiry

Route / status  /app/m/location · Partially functional

Action / evidence scope  Signed-in isolated browser search and edit navigation

Observed  A Location created through `/api/locations` appeared after Search. Advance Search now reveals the existing Location Tag filter, and the row's Edit action opened the matching editor. `npm run test:sku-company-link`.

Failure, limitation or next proof  Export contents, tag-filter behavior with populated tags, paging/filter combinations, configured Atlas data, roles, and LIVE parity remain unverified.

027  Location Create/Edit

Route / status  /app/m/location-create · Partially functional

Action / evidence scope  Signed-in isolated browser/API edit with MongoDB readback

Observed  The editor loaded the exact Location code, saved a changed name through the dedicated API, and a second MongoDB client read the new value. Direct `/api/generic` create/edit/delete/module-migration attempts returned HTTP 501; downstream SKU Company Link still resolved the Location. The fabricated tag choices were replaced with tags returned by `/api/locations`; Add Tags and Audit are visibly unavailable rather than no-op/success controls. `npm run test:sku-company-link`.

Failure, limitation or next proof  UI creation, most tabs, tag creation/catalog contract, historical reference effects, Central Inventory location mapping, configured Atlas data, roles, and LIVE parity remain unverified.

028  Manage Store Group

Route / status  /app/m/store-group · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:431.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Miscellaneous and pricing

029  Other Masters

Route / status  /app/m/other-masters · Nonfunctional

Action / evidence scope  Signed-in isolated browser/API guard with generated administrator and disposable MongoDB/PostgreSQL

Observed  All 24 catalog choices remained navigable; a legacy Brand row loaded, and Save is disabled. Anonymous reads/writes returned 401. Authenticated POST, PUT, and DELETE for `other-masters-*` returned HTTP 501, including attempted migration of an unrelated row; MongoDB readback found no change. `npm run test:other-masters`.

Failure, limitation or next proof  Generic code/name/status rows have no verified per-catalog fields, references, validation, permissions, or downstream consumers. A real create/edit workflow, configured-tenant behavior, and LIVE parity remain unavailable.

030  Pricing Event

Route / status  /app/pricing-events · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:749.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

031  Tally Configuration

Route / status  /app/tally-configuration · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:781.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

032  Price Zone Master

Route / status  /app/m/price-zone · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:408.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

033  External Apps

Route / status  /app/m/external-apps · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Its business endpoint was declared but not called on initial load. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:416.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

034  Order Refund

Route / status  /app/m/order-refund · Partially functional

Action / evidence scope  Isolated MongoDB persistence and approval guard

Observed  Stored refund rows are searchable and labeled `legacy-unverified`; CSV exports only displayed rows with matching field names. Approve/reapprove return HTTP 501 without status or attempt-date changes. An isolated MongoDB database confirmed the unchanged status after rejected calls.

Failure, limitation or next proof  Payment provider authorization, idempotent refund requests, readback, signed-in browser, and permissions remain unverified.

035  Sales Representative

Route / status  — · Nonfunctional

Action / evidence scope  Current static menu-to-route audit

Observed  No Sales Representative screen is registered; the menu item is now disabled instead of redirecting to the dashboard.

Failure, limitation or next proof  A verified workflow contract and dedicated screen are still required.

## Purchasing

036  PO Create/Edit — Single Location

Route / status  /app/procurement/po/single · Partially functional

Action / evidence scope  Shared PO API isolated MongoDB draft/confirm checks

Observed  Draft save persisted as Pending Confirmation despite a forged Released status; non-OTB confirmation worked. Four concurrent OTB-backed confirmations returned HTTP 501 without consuming budget or changing PO status. Import remains unavailable.

Failure, limitation or next proof  Signed-in editor, real OTB atomic budget/PO transaction, approval, permissions, import parser, and inbound/Central Inventory linkage remain unverified.

037  PO Create/Edit — Multiple Location

Route / status  /app/procurement/po/multiple · Partially functional

Action / evidence scope  Shared PO API isolated MongoDB draft/confirm checks

Observed  Both editors use the same PO API. Draft status and OTB guards were verified at API level; no multiple-location allocation or browser transaction was tested. Import remains unavailable.

Failure, limitation or next proof  Per-location distribution, signed-in editor, real OTB atomic budget/PO transaction, permissions, import parser, and inbound/Central Inventory linkage remain unverified.

038  PO Create/Edit — From Back Orders

Route / status  /app/procurement/po/back-orders · Partially functional

Action / evidence scope  Isolated MongoDB planning edit and concurrent write guards

Observed  Search filters stored back-order rows and hides their unverified inventory number. Only Unit Cost and To Order Qty may be edited; a second MongoDB client read the saved edit. Four concurrent Create PO calls and direct source creation returned HTTP 501 without creating a PO.

Failure, limitation or next proof  Source-order provenance, Central Inventory SKU/location mapping, atomic one-back-order-to-one-PO transaction, permissions and signed-in browser flow remain unverified.

039  PO Enquiry

Route / status  /app/procurement/po-enquiry · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with generated administrator and disposable MongoDB/PostgreSQL

Observed  Anonymous purchase-order read/create returned 401 without insertion. A generated PO persisted through Confirm → Release → ReOpen; exact `ReOpen` filtering found it while Confirmed did not. Search/reset/page-size behavior passed; Central Inventory events stayed unchanged. `npm run test:po-enquiry`.

Failure, limitation or next proof  Configured MongoDB reachability, LIVE parity, non-admin permissions, import/export, and PO-to-receipt stock lifecycle remain unverified.

040  PO Revision

Route / status  /app/purchase-orders · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with generated administrator and disposable MongoDB/PostgreSQL

Observed  A generated PO revision persisted with its reason and was read back from MongoDB. API paging/response shape and UI search, advanced filters, vendor picker, grid, reset, and handled API failure state passed. `npm run test:po-revision`.

Failure, limitation or next proof  Configured MongoDB reachability, LIVE parity, non-admin permissions, revision authorization/audit policy, and downstream PO/stock consistency remain unverified.

041  Manage ASN

Route / status  /app/grn · Partially functional

Action / evidence scope  Isolated MongoDB ASN save/edit and legacy receipt guard

Observed  Manage ASN persisted a PO-linked metadata row; client-supplied received quantity was stored as zero on create and edit. The separate legacy `/api/grn` route rejected create, status edit, and deletion with HTTP 501, leaving the PO and GRN unchanged.

Failure, limitation or next proof  Signed-in editor, search/filter/export, line closure, permissions, actual receipt transaction, and Central Inventory linkage remain unverified.

042  Vendor Promotions

Route / status  /app/m/vendor-promotions · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:417.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

043  Purchase Charge Masters

Route / status  /app/m/purchase-charge · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:425.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

044  Category Buyers

Route / status  /app/procurement/category-buyers · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:789.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## ARS

045  ARS SKU-Location Link

Route / status  /app/procurement/ars/sku-location · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Signed create/edit/bulk update, required/numeric/duplicate guards, authenticated actor/date, search/reset/paging, downloaded CSV content and import navigation passed; Mongo readback and unchanged Central Inventory events passed. `/api/downloadArsAttribute` returns HTTP 501 without creating a Pending job. `scripts/verify-ars-sku-location.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Import execution, concurrent duplicate races, non-admin permissions, configured MongoDB reachability, LIVE parity, full export and downstream replenishment remain unverified.

046  ARS Rules

Route / status  /app/procurement/ars/rules · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with MongoDB readback

Observed  Signed rule create/confirm, required validation, active location and SKU-set references, authenticated actor/date, Monthly frequency filter, reload/reopen and Mongo readback passed. Run Now returns HTTP 501 and creates no execution log. `scripts/verify-ars-rules.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Recorded sales inputs, idempotent/atomic PO creation, Central Inventory readback, production roles, configured MongoDB reachability and LIVE parity remain unverified.

047  ARS Execution Log

Route / status  /app/procurement/ars/logs · Partially functional

Action / evidence scope  Signed-in isolated browser/API workflow with a labeled historical fixture

Observed  Signed search/filter, location and ID pickers, Reset/paging, stored detail/status view, downloaded CSV content and download-history row passed. Approve All, Process All and edit return HTTP 501 with the fixture unchanged. Fixture is read-only test history; no ARS execution was simulated. `scripts/verify-ars-execution-log.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Real execution provenance, production log data, approval/processing jobs, roles, configured MongoDB reachability and LIVE parity remain unverified.

## Channels and OMS

048  Manage Channels

Route / status  /app/channels · Partially functional

Action / evidence scope  Signed-in isolated browser create/search with MongoDB readback

Observed  Verified categorized marketplace selector and editor, required-field checks, create, actor/date persistence, case-insensitive duplicate and stale-ID guards, finite 0–100 inventory percentage validation, `InActive` search, and readback. Channel records stay metadata-only; `Channel Configured` stays No until provider access/readback is verified. Reconcile and Synchronize are disabled with an explanation; Seller Connections navigation is available. `scripts/verify-manage-channels.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Live provider setup, SKU/location mapping, provider inventory readback, order feed, concurrent duplicate races, other-role permissions, and LIVE parity remain unverified.

049  SKU Channel Listing

Route / status  /app/sku-channel-listing · Partially functional

Action / evidence scope  Signed-in generated-MongoDB browser/API workflow

Observed  Verified channel/SKU/client reference selectors; create/edit with authenticated create/update actor and date; exact required-field checks; numeric, status, invalid-reference, duplicate and stale-ID rejection; filtered search, export chooser, quoted CSV parsing with accurate partial-failure results; Unmapped SKU link and concurrent compare-and-set mapping; MongoDB readback; and unchanged Central Inventory events. `scripts/verify-sku-channel-listing.mjs`; `npm run test:sku-channel-listing`; full integrated browser suite passed.

Failure, limitation or next proof  Live Seller Connections/provider feed, import-result durability, create/edit duplicate races, non-admin permissions, production MongoDB reachability, and post-change LIVE parity remain unverified. This listing metadata does not change Central Inventory stock.

050  OMS Rules

Route / status  /app/m/oms-rules · Partially functional

Action / evidence scope  Signed-in isolated MongoDB/API and browser workflow

Observed  Created all six rule types from the branch editors using saved Location/Channel/Client references; verified paging, active-only filter, validation, edit, status and priority updates, authenticated create/update audit, MongoDB readback, stale/invalid guards, and unchanged Central Inventory events. `scripts/verify-oms-rules.mjs`; `npm run test:oms-rules`.

Failure, limitation or next proof  OMS rules remain configuration metadata; no order validation, routing, return routing, seller rules, shipping, or allocation consumer executes them. Configured-tenant MongoDB and other roles remain unverified.

051  Master Order Enquiry

Route / status  /app/master-order-enquiry · Partially functional

Action / evidence scope  Signed-in isolated PostgreSQL browser workflow using a signed generated Shopify order

Observed  The active route uses the same `LiveOrderWorkspace` and `/api/inventory-sync/unified/orders/search` as Order Enquiry and Sale Orders. The generated order and its SKU/quantity appeared in search and read-only detail. The webhook duplicate replay was idempotent and a changed body with the same delivery ID returned HTTP 409. `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  The distinct master-document tabs, parent/detail filters, exports, role scope, and authenticated LIVE parity are not represented by the active route. The legacy Mongo screen is not the routed live order view.

052  Order Enquiry

Route / status  /app/order-enquiry · Partially functional

Action / evidence scope  Signed-in isolated browser, signed webhook fixture, duplicate/conflict replay, populated search and order detail; separate generated-PostgreSQL workflow integration

Observed  The actual routed `LiveOrderWorkspace` accepted a signed Shopify webhook fixture, returned duplicate for the exact webhook replay and HTTP 409 for a changed body under the same delivery ID, then rendered the order and its SKU/title/quantity detail from `/api/inventory-sync/unified/orders/search`. The same order appeared in the Sale Orders route. No ForcePull control was present. A separate integration verified Shopify reservation, Amazon shipment consumption, return receipt replay, oversell rejection, and HTTP 409 for an unauthorized seller staff status action. The legacy `/api/order-enquiry` rejected import/force-pull/putaway/retry without writes; its older screen is not routed here.

Failure, limitation or next proof  A live seller account, webhook registration in the provider, worker-driven reservation in the populated browser run, export, filter coverage, and role permissions remain unverified.

053  Manage Kitting Order

Route / status  /app/m/kitting-order · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:443.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

054  Global Order Search

Route / status  /app/global-order-search · Partially functional

Action / evidence scope  Signed-in isolated PostgreSQL browser workflow using a signed generated Shopify order

Observed  The active route uses the same `LiveOrderWorkspace` and `/api/inventory-sync/unified/orders/search` as Order Enquiry and Sale Orders. The generated order and its SKU/quantity appeared in search and read-only detail. The webhook duplicate replay was idempotent and a changed body with the same delivery ID returned HTTP 409. `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  The distinct merchant/marketplace modes, legacy ERP filters, report export, role scope, and authenticated LIVE parity are not represented by the active route. The legacy Mongo screen is not the routed live order view.

## Payment Recon

055  COD Reconciliation

Route / status  /app/cod-reconciliation · Partially functional

Action / evidence scope  Signed-in isolated MongoDB/API and browser workflow

Observed  Verified the legacy COD queue’s transporter/order/tracking/date/reconciliation filters, page response, and browser search using generated sale-order fixtures. Reconcile, Force Reconcile, settlement import, and Download are disabled and return HTTP 501 for valid write/export requests; MongoDB payment fields, pending-report records, and Central Inventory events remained unchanged. `scripts/verify-cod-reconciliation.mjs`; `npm run test:cod-reconciliation`.

Failure, limitation or next proof  The queue reads legacy MongoDB orders rather than the live PostgreSQL seller-order service. No authorized remittance source, reconciliation history, idempotent settlement transaction, or report worker is connected. Production data/roles and LIVE parity remain unverified.

056  SKU Moderation

Route / status  /app/sku-moderation · Partially functional

Action / evidence scope  Signed-in isolated MongoDB/API and browser workflow

Observed  Verified linked/unlinked enquiry, channel and SKU references, paging, candidate search, seller listing link with authenticated audit/readback, XLSX template/export content, quoted CSV import, per-row failure results, durable import batch actor/results, 5000-row guard, stale/invalid requests, and channel-scoped mapping. Central Inventory events stayed unchanged. `scripts/verify-sku-moderation.mjs`; `npm run test:sku-moderation`.

Failure, limitation or next proof  Configured MongoDB is unreachable; generated databases were used. LIVE roles/import contract, error-file download, concurrent UI use, provider feed/readback, and production tenant behavior remain unverified. Listing mapping does not publish stock.

## WMS Setup

057  Zone

Route / status  /app/wms/zone · Partially functional

Action / evidence scope  Signed-in isolated API and browser workflow with disposable MongoDB data

Observed  Verified search/reset payloads, fixed location, page sizes 20/50/100/200, create/edit and API readback, empty/alphanumeric/duplicate validation, picker link/unlink, and clean browser console. Link/unlink used a test-only picker fixture. The generated MongoDB and PostgreSQL databases were removed. `scripts/verify-wms-zone.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Audit detail, bulk-link CSV import/export, non-admin permissions, live-reference parity, and any operational relationship to Central Inventory remain unverified.

058  Picker Zone Preference

Route / status  /app/wms/picker-zone-preference · Partially functional

Action / evidence scope  Signed-in isolated API and browser workflow with disposable MongoDB data

Observed  Verified paged/filtered search, API import and validation, preference edit with active-to-inactive update/readback, audit modal, reset, and Common Import navigation. A generated `QA-PICKER` record was used; both generated databases were removed. `scripts/verify-picker-zone-preference.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Real CSV upload/import mapping, production picker identities, non-admin permissions, and live-reference parity remain unverified.

059  Bin Enquiry

Route / status  /app/wms/bin-enquiry · Partially functional

Action / evidence scope  Signed-in isolated API and browser workflow with a disposable MongoDB bin record

Observed  Verified exact bin/zone/aisle filters, page sizes 20/50/100/200, reset, advanced location/aisle search, Add New navigation, and downloaded CSV contents. Missing bin-level quantity now stays `null` and displays as unavailable; empty-bin and default-bin filters return HTTP 501 and their controls are disabled. Generated test record and databases were removed. `scripts/verify-bin-enquiry.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Central Inventory bin-balance/default-bin mappings do not exist. Print output, non-admin permissions, live-reference parity, and production data remain unverified.

060  Bin Create/Edit

Route / status  /app/wms/bin-editor · Partially functional

Action / evidence scope  Signed-in isolated API and browser workflow with generated QA location and WMS Zone

Observed  Verified MongoDB create/edit/readback/delete, duplicate rejection, threshold validation, configured location/zone dependencies, UDF and video tabs, audit creator/modifier, and reset. Generated bin and databases were removed. `scripts/verify-bin-editor.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Real client, order-tag and site-location lookups, non-admin permissions, live-reference parity, and the bin-to-Central-Inventory operational mapping remain unverified.

061  Lottable Validation

Route / status  /app/wms/lottable-validation · Partially functional

Action / evidence scope  Signed-in isolated API and browser flow with generated MongoDB records

Observed  Verified create/readback/update, seven-field schema, code and mask/length validation, duplicate/stale update guards, exactly-one-default behavior, page sizes, persisted user actors, and no Central Inventory event changes. Generated databases were removed. `scripts/verify-lottable-validation.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Rules are stored as metadata; no inbound/outbound validator consumes them. Delete, other-role permissions, and live-reference parity remain unverified.

062  Receipt Validation

Route / status  /app/wms/receipt-validation · Partially functional

Action / evidence scope  Signed-in isolated API and browser flow with generated MongoDB records

Observed  Verified create/edit/readback, required and conditional field checks, numeric percentage/tolerance checks, boolean type checks, duplicate/stale update guards, single-default behavior, user actor attribution, filter/paging/export, and no Central Inventory event changes. Generated databases were removed. `scripts/verify-receipt-validation.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Purchase orders store a receipt validation code, but PO receipt processing does not load or enforce this policy. Other-role permissions and live-reference parity remain unverified.

063  SKU Label Print

Route / status  /app/wms/sku-label-print · Nonfunctional

Action / evidence scope  Signed-in isolated API and browser checks with generated tenant

Observed  Empty/unknown-label/over-100-line requests validate; a valid print/PDF request returns HTTP 501 and contains no simulated row count, failed-SKU output, or PDF. Print and PDF controls are disabled with an explanation; Reset works. No Central Inventory events change. `scripts/verify-sku-label-print.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  A real label renderer, template assets, printer/PDF output service, SKU/barcode checks and permissions are not connected.

064  Manage PutAway Rule

Route / status  /app/wms/putaway-rules · Partially functional

Action / evidence scope  Signed-in isolated API and browser flow with generated MongoDB data, QA location, and WMS Zone

Observed  Verified required header/step checks, parameter validation, location-scoped zone/bin references, create/edit/readback/delete, duplicate step and stale-ID guards, audit actor, ordered steps, Advanced Search, pickers, paging, CSV contents, and unchanged Central Inventory event keys. Generated databases were removed. `scripts/verify-putaway-rules.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  The screen stores configuration only; no PutAway executor consumes rules or posts inventory. SKU/vendor/hierarchy criteria, full permission coverage, and live-reference parity remain unverified.

065  Manage Allocation Strategies

Route / status  /app/wms/allocation-strategies · Partially functional

Action / evidence scope  Signed-in isolated API and browser flow with generated MongoDB records and QA location/zone

Observed  Verified API/UI validation, create/save/confirm/search/readback/delete, paging 20/50/100/200, audit actor, stale update rejection (404), duplicate ID create rejection (409), and no Central Inventory event changes. Generated databases were removed. `scripts/verify-allocation-strategies.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Confirmed rows are configuration metadata only; Order Allocate does not consume them. Reservation execution, edit existing from UI, role permissions, and live-reference parity remain unverified.

066  Manage Cycle Count Wave

Route / status  /app/wms/cycle-count-waves · Partially functional

Action / evidence scope  Signed-in isolated API and browser workflow with generated MongoDB config and QA location/zone

Observed  Verified create/edit/readback, remote search and page sizes, missing-name/date-order checks, configured location/Pick Zone validation, tested rule-specific required field, invalid update ID rejection, and unchanged Central Inventory event keys. Generated databases were removed. `scripts/verify-cycle-count-waves.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Wave setup stores configuration only; it does not generate or run a count. Audit column has no details. Bin/range criteria, execution, variance reconciliation/posting, other-role permissions, and live-reference parity remain unverified.

## WMS Order Processing

067  Order Allocate/Unallocate

Route / status  /app/fulfillment/allocate · Nonfunctional

Action / evidence scope  Isolated read-only enquiry and fulfillment write guards

Observed  Allocate, UnAllocate, cancellation/Close SO, status changes, local shipping labels, and generic order creation return HTTP 501. Order-number lookup is read-only; the UI removes mutation actions. `npm run test:order-allocation`; `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Central Inventory reservation/release, order intake, carrier labels, persistent tenant behavior, and signed-in browser workflows remain unavailable.

068  Manage Manifest

Route / status  /app/fulfillment/shipment-handover · Partially functional

Action / evidence scope  Isolated local draft save, search, and fail-closed transition checks

Observed  Explicit `draft-save` records local metadata and labels it `local-draft-metadata`; search labels prior rows `legacy-unverified`. Unrecognized POSTs and Confirm, Manifested, RFS, cancel, and reopen return HTTP 501; no provider dispatch or Central Inventory custody is created. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Mongo persistence, browser flow, carrier integration, permissions, and Central Inventory custody remain unverified.

069  Delivery Shipping

Route / status  /app/fulfillment/delivery-shipping · Partially functional

Action / evidence scope  Isolated read-only search and action guards

Observed  Search reads legacy fulfillment metadata. Picklist generation, pack, manifest request, and refetch return HTTP 501; the UI removes or warns about these actions. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Search/export persistence, Central Inventory reservation, carrier service, and signed-in browser workflow remain unverified.

070  Bulk Order Update

Route / status  /app/fulfillment/bulk-update · Nonfunctional

Action / evidence scope  Isolated import fail-closed and legacy result checks

Observed  Every status import returns HTTP 501; the screen disables import and marks historic result rows unverified. The CSV download is a format reference only. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  No supported order status import exists until Central Inventory and fulfillment state transitions are implemented.

071  Manage Picklist

Route / status  /app/fulfillment/manage-picklist · Partially functional

Action / evidence scope  Isolated enquiry, template save, and write-guard checks

Observed  Enquiry rows are labeled `legacy-unverified`; templates remain metadata. Generation, unlock, picker assignment, and other picklist writes return HTTP 501. UI hides generation/printing for ungenerated orders and identifies unlock as unavailable. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  No link to active Central Inventory reservations or supported picking workflow; persistent Mongo and signed-in browser behavior remain unverified.

072  Manage Picking

Route / status  /app/fulfillment/manage-picking · Nonfunctional

Action / evidence scope  Isolated read-only load and mutation guards

Observed  Loading a picklist no longer changes status. Scan, Pick All, short pick, packing slip, split, and short pack return HTTP 501; the UI disables physical actions. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Central Inventory reservation, bin/LPN mapping, physical pick confirmation, dispatch integration, and browser workflow are unavailable.

073  Delivery Split

Route / status  /app/fulfillment/delivery-split · Nonfunctional

Action / evidence scope  Isolated read-only search and blocked split actions

Observed  Search can read legacy fulfillment rows. SKU/bin lookup, add, and confirm return HTTP 501; the UI removes physical split controls and marks legacy records unverified. `npm run test:legacy-fulfillment-write-blocks`; `npm run test:delivery-split` (isolated in-memory handler check).

Failure, limitation or next proof  Atomic Central Inventory order-line split, reservation, persistent tenant behavior, permissions, and signed-in browser workflow are unavailable.

074  Shipment Handover

Route / status  /app/fulfillment/shipment-receiving · Nonfunctional

Action / evidence scope  Isolated read-only search and status action guards

Observed  Search remains read-only. Receive, return, and deliver return HTTP 501; the screen disables the corresponding actions. No stock or audit rows are created. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Verified carrier events, Central Inventory receipt/dispatch/return transactions, permissions, and browser workflow are not connected.

075  Order Acknowledgement

Route / status  /app/fulfillment/order-acknowledgement · Nonfunctional

Action / evidence scope  Isolated read-only search and provider action guards

Observed  Search reads legacy rows and marks them unverified. Accept and Reject return HTTP 501; the UI removes those actions until a channel connector can submit and verify provider responses. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Connector authorization, provider readback, persistent history, permissions, and signed-in browser behavior are unavailable.

076  Consolidate EWB

Route / status  /app/fulfillment/consolidate-ewb · Nonfunctional

Action / evidence scope  Isolated read-only search and CEWB action guards

Observed  Existing EWB search and linked-delivery view remain read-only and legacy-unverified. Generate and regenerate return HTTP 501; UI hides those actions until a verified government connector exists. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Government CEWB creation/readback, persistent history, permissions, and signed-in browser behavior are unavailable.

077  Sort To Box

Route / status  /app/fulfillment/sort-to-box · Nonfunctional

Action / evidence scope  Isolated API and UI fail-closed checks

Observed  The API returns no legacy LPN list; validate, scan, close and short pack return HTTP 501, and the UI disables the controls. No legacy order/LPN rows change. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Verified bin/LPN identity and Central Inventory pick/pack events are unavailable.

## WMS Inventory

078  Central Inventory

Route / status  /app/central-inventory · Partially functional

Action / evidence scope  Signed-in isolated physical-count screen, PostgreSQL balance and ledger readback

Observed  The generated app opened Record physical stock, counted the mapped SKU/location to 14, recorded one `physical_count` event with a -1 delta, returned duplicate for the exact retry and HTTP 409 for a changed quantity, and read back on-hand 14. A separate API concurrency check committed a count of 7 and applied two identical +2 requests once, leaving 9. The configured database was not written.

Failure, limitation or next proof  Production tenant balances, bin/lot/channel mapping, worker failure, provider publication/readback, and full transaction chain remain unverified.

079  Inventory View

Route / status  /app/inventory · Partially functional

Action / evidence scope  Signed-in isolated Central Inventory propagation and browser search

Observed  After count commit, `/api/inventory` showed on-hand/available 7 in the first read, 7 ms after the write response in one local run. The signed-in browser Search displayed the test SKU; concurrent replay left final on-hand 9. Unsupported detail tabs remain disabled.

Failure, limitation or next proof  Production tenant read, filter/export, threshold storage, bin/lot/channel data, repeated latency distribution, and provider propagation remain unverified.

080  Inventory Move History

Route / status  /app/r/inv-move-history · Partially functional

Action / evidence scope  Signed-in disposable-app search of a transfer created through the `/app/m/inv-move` screen; Central Inventory and Mongo readback

Observed  The location-level Inventory Move screen transferred 4 units from QA-WH to QA-STORE. This history screen showed its source, quantity, reason, and destination text. Central Inventory recorded one outbound and one inbound event; the combined balance stayed 17. Exact retry did not duplicate events; changed-payload retry returned HTTP 409. Date defaults now use the local calendar day, and PostgreSQL date filters use Asia/Kolkata.

Failure, limitation or next proof  Bin, lot, LPN, user, client, style, and USN dimensions are not modeled; those filters/actions remain unavailable. Production mappings and tenant data remain unverified.

081  Inventory Move

Route / status  /app/r/inv-move · Nonfunctional

Action / evidence scope  Isolated legacy handler and UI contract check

Observed  Legacy bin-level search, execute, and import are paused; the UI explains the missing mapping and API returns HTTP 501. A separate location-level WMS screen at `/app/m/inv-move` was verified posting Central Inventory out/in events; it does not provide bin-level movement.

Failure, limitation or next proof  Central Inventory has no verified bin/lot/LPN balance mapping; approved data mapping and transaction integration are required.

082  Inventory Move By Scan

Route / status  /app/r/inv-move-scan · Nonfunctional

Action / evidence scope  Isolated handler and UI contract check

Observed  Legacy bin/LPN display and movement actions are paused; API returns HTTP 501 and no isolated stock rows change.

Failure, limitation or next proof  Central Inventory has no verified bin/LPN balance mapping; approved data mapping and transaction integration are required.

083  Cycle Count

Route / status  /app/r/cycle-count · Nonfunctional

Action / evidence scope  Isolated API handler check

Observed  Create, confirm, and post return HTTP 501; the GET response exposes no legacy Mongo bin/LPN balances.

Failure, limitation or next proof  Bin/LPN identity mapping, count capture, variance review, and central posting are unavailable.

084  BIN Audit

Route / status  /app/r/bin-audit · Partially functional

Action / evidence scope  Signed-in isolated API and browser workflow with generated MongoDB bin tasks and Central Inventory event readback

Observed  Verified task creation/search, configured location/bin validation, duplicate-bin de-duplication, audit actor, page sizes, reset, and no change to Central Inventory event keys. Completion is explicitly blocked: the UI disables End Audit and the API returns HTTP 501 until quantity capture is connected. Generated test bins/databases were removed. `scripts/verify-bin-audit.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Physical count capture, variance reconciliation/posting, audit completion, start-request idempotency, non-admin permissions, and live-reference parity remain unverified.

085  Bulk Update Lottables

Route / status  /app/r/bulk-lottables · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:224.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

086  Inventory Hold

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:216.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

087  Manage Stock Adjustment

Route / status  /app/m/stock-adjustment · Partially functional

Action / evidence scope  Signed-in isolated browser screen plus PostgreSQL balance and ledger readback

Observed  The WMS screen added 2 units to the mapped QA-WH SKU with the reason “Count variance: 2 units found.” One `wms_adjustment` event moved on-hand from 13 to 15; exact replay returned duplicate, changed quantity returned HTTP 409, and balance remained 15.

Failure, limitation or next proof  Production SKU/location mappings, configured-tenant behavior, negative adjustments, and role permissions remain unverified.

088  OutBound GatePass

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:218.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

089  Manage Outbound Memo

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:219.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

090  SKU Transaction History

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:220.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

091  Manage SKU Lot Transfer

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:221.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

092  Manage RePack

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:222.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

093  SKU Lot Transfer Create/Edit

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:223.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

094  Manage Inventory Reservation

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:224.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

095  Inventory Move By Task

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:225.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

096  Manage Let Down

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:226.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

097  FnV Repack

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:227.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

## WMS Logistics

098  Manage AWB

Route / status  /app/wms/manage-awb · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:457.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

099  Transporter Preference

Route / status  /app/wms/transporter-preference · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:458.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

100  Manage Service Pin Code

Route / status  /app/wms/service-pin-codes · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:459.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## WMS Inbound

101  Manage Inbound Gate Pass

Route / status  /app/r/inbound-gate-pass · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:214.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

102  Inbound Enquiry

Route / status  /app/r/inbound-enquiry · Partially functional

Action / evidence scope  Signed-in isolated browser flow linked to a committed PO receipt and PutAway draft

Observed  Verified default-date search, selection of a real generated inbound, PutAway action navigation with the inbound prefilled, and generated-draft continuation. The API now requires committed Central Inventory receipt evidence and does not mutate the inbound row or insert a hollow PutAway row. `scripts/verify-putaway-enquiry.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  QC launch, imports/exports, other inbound types, full permissions, and live-reference parity remain unverified; physical PutAway execution is unavailable.

103  Inbound Create/Edit

Route / status  /app/r/inbound-create-edit · Partially functional

Action / evidence scope  Isolated PO checks plus signed-in authenticated API, Mongo readback, and PostgreSQL ledger/readback in disposable databases

Observed  Confirm requires a Released PO, stages the GRN, commits exact-mapped SKU/location receipts to Central Inventory, then finalizes Mongo. Same request replay is idempotent; changed replay and concurrent over-receipt are rejected. One 3-unit receipt appeared in the first inventory API read 11 ms after its response; a concurrent 5-unit receipt completed once against an 8-unit PO.

Failure, limitation or next proof  The actual Inbound Create/Edit screen was not operated in the browser. Production SKU/location mappings, attachments, additional charge, putaway, lot/bin attribution, provider propagation, and Mongo-finalization failure recovery remain unverified.

104  Inbound RealTime

Route / status  /app/r/inbound-realtime · Partially functional

Action / evidence scope  Isolated PO receipt contract and shared transaction source review

Observed  PO-linked Confirm stages a stable Central Inventory request and uses `receiveCentralInboundStock`, which checks committed PO receipt quantities under a PostgreSQL PO lock. Unsupported inbound types, import, and reversal return HTTP 501; placeholder Save Document, Print, Additional Charge, and Receive All messages no longer claim success.

Failure, limitation or next proof  A real PostgreSQL receipt through this route and signed-in screen remain unverified. ASN/direct/STO/return mappings, attachments, charge, import, reversal, print, and Receive All remain unavailable.

105  Inbound QC

Route / status  /app/r/inbound-qc · Partially functional

Action / evidence scope  Isolated API scan, replay, confirm and report

Observed  Invalid quantity rejected; same request ID replay returned one rejection; over-rejection returned 409; confirmed QC produced 5 received, 2 rejected, 60% accepted in the report. Pass/Hold now return 501 instead of false success.

Failure, limitation or next proof  Live UI/export, concurrent Mongo writes, Pass/Hold integration, and Central Inventory receipt remain unverified.

106  Direct Inbound

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:198.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

107  STO Inbound

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:199.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

108  Link USN IMEI

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:200.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

109  Return Inbound Create/Edit

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:201.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

110  FnV QC Enquiry

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:202.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

111  FNV Inbound

Route / status  — · Nonfunctional

Action / evidence scope  Menu click

Observed  Visible button has no to; Shell.tsx:10 returns without navigating. Browser click stayed on dashboard. src/eretail/menuData.ts:203.

Failure, limitation or next proof  No working navigation; requires a verified workflow contract.

## WMS Miscellaneous

112  PutAway Enquiry

Route / status  /app/r/putaway-enquiry · Partially functional

Action / evidence scope  Signed-in isolated MongoDB/browser workflow with a committed PO inbound and Central Inventory receipt

Observed  Verified draft create from a committed inbound, duplicate-active-draft guard, source quantity readback with blank suggested bin and zero completed quantity, remarks-only save despite forged caller details, cancel, inbound launch navigation without inserting a hollow row, supported search filters and page sizes, and HTTP 501 for unsupported source types, System Suggested, confirmation, and report exports. Disabled controls and explanatory UI are verified; no Central Inventory event keys changed. Generated databases were removed. `scripts/verify-putaway-enquiry.mjs`; `npm run test:isolated-browser-workflow`.

Failure, limitation or next proof  Draft metadata is not physical placement. Bin allocation/execution, confirmation, report worker/print output, other-role permissions, and live-reference parity remain unavailable.

113  Dispatch Checkpoint Enquiry

Route / status  /app/r/dispatch-checkpoint · Partially functional

Action / evidence scope  Isolated read-only enquiry and fail-closed action checks

Observed  Search and detail read legacy rows marked unverified; export is a local CSV. Vehicle/tracking/invoice/LPN scans, approval, completion, and report-job creation return HTTP 501; the UI has no physical-action controls. `npm run test:legacy-fulfillment-write-blocks`.

Failure, limitation or next proof  Verified carrier/POD events, Central Inventory dispatch, tenant persistence, permissions, and signed-in browser workflow remain unavailable.

114  Sku Grading

Route / status  /app/r/sku-grading · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:227.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

115  Discrepancy Enquiry

Route / status  /app/r/discrepancy-enquiry · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:228.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

116  Bulk Upload

Route / status  /app/r/bulk-upload · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:229.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

117  MP Inventory Log

Route / status  /app/r/mr-inventory-log · Partially functional

Action / evidence scope  Isolated API search, date-filter and fail-closed checks

Observed  Normal search filters recorded rows by SKU/channel/status, request-date range, and update-date range. Archival, ingest, export, Force Push, ReTransmit, and Manual Inventory Push fail closed; invented SKU/channel/default status values and empty report jobs are no longer created.

Failure, limitation or next proof  A verified marketplace feed processor, durable integration log source, archive service, export service, provider acknowledgment, and Central Inventory reconciliation remain unavailable.

118  LPN Enquiry

Route / status  /app/r/lpn-enquiry · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:231.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

119  Transhipment Old

Route / status  /app/r/transhipment-old · Partially functional

Action / evidence scope  Isolated CSV import, search, export, duplicate, and fail-closed action checks

Observed  Explicit user CSV rows can be imported, searched, and exported as logistics records. Direct ingest and receiving/QC/pack/dispatch/POD status updates return HTTP 501 without changing row status.

Failure, limitation or next proof  No Central Inventory lifecycle mapping, real MongoDB transaction, permissions, or signed-in browser workflow was tested.

120  Transhipment

Route / status  /app/r/transhipment · Partially functional

Action / evidence scope  Isolated enquiry, UDF, and fail-closed action checks

Observed  Search and metadata-only UDF edits work. Import, receive, QC, undo/reverse, manifest, print, export, and ingest return HTTP 501; no LPN or report job is fabricated.

Failure, limitation or next proof  Central Inventory transfer and receipt mapping, manifest/document services, real MongoDB, and signed-in browser actions remain unverified.

121  QC Params Mapping

Route / status  /app/r/qc-params-mapping · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:234.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Returns

122  RTV Enquiry

Route / status  /app/returns/rtv-enquiry · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:512.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

123  Vendor Return Create/Edit

Route / status  /app/returns/vendor-return · Partially functional

Action / evidence scope  Isolated memory save/confirm and blocked quick-ship

Observed  Vendor return can be saved and confirmed as a local return record. Quick Ship now returns HTTP 501; no stock reservation, removal, or shipment is reported. File attachment stores only the filename; E-Way Bill fields are local metadata. `npm run test:returns-integrity`.

Failure, limitation or next proof  MongoDB persistence, outbound stock transaction, carrier/GST provider, file storage, roles and signed-in browser workflow remain unverified.

124  Return Enquiry

Route / status  /app/returns/customer-enquiry · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:520.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

125  Return Create/Edit

Route / status  /app/returns/customer-return · Partially functional

Action / evidence scope  Isolated memory order/delivery validation and confirm

Observed  A saved order/delivery can create and confirm a local return record. Confirmation does not receive, QC, restock, or refund; UI says so. Return import and SKU scan are disabled; E-Way Bill values save locally only. `npm run test:returns-integrity`.

Failure, limitation or next proof  MongoDB persistence, Central Inventory return-case mapping, receipt/QC posting, payment/refund provider, attachments, roles and signed-in browser workflow remain unverified.

126  Return OTC (Flipkart)

Route / status  /app/m/return-otc · Partially functional

Action / evidence scope  Route load only

Observed  Old OTC screen renders, but Generate OTC is disabled until a Flipkart connector is configured (src/eretail/returns/ReturnOtc.tsx).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

127  Return OTC (Flipkart) New

Route / status  /app/m/return-otc-new · Partially functional

Action / evidence scope  Route load only

Observed  Task list GET returns 200, but start/end/repush actions are disabled until a Flipkart connector is configured (src/eretail/returns/ReturnOtc.tsx).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

128  Global Returns Search

Route / status  /app/returns/global-search · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:436.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

129  Return W/o Order

Route / status  /app/m/return-wo-order · Partially functional

Action / evidence scope  Isolated memory customer/SKU/reason scan and confirm

Observed  Customer lookup, SKU/reason scan, and return-record confirmation work in isolation. Confirm changes document status only and does not create an inbound receipt or central stock event. `npm run test:returns-integrity`.

Failure, limitation or next proof  MongoDB persistence, physical receipt/QC, Central Inventory posting, permissions and signed-in browser workflow remain unverified.

## Transfers

130  STO Order Enquiry

Route / status  /app/transfers · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:460.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

131  STO Order Create/Edit

Route / status  /app/transfers/create · Partially functional

Action / evidence scope  Isolated draft-save and fail-closed handler checks

Observed  A Pending transfer metadata draft can be saved in memory. Confirm, allocate, quick-ship, close, import and generic `/api/transfers` writes fail closed; only unconfirmed drafts can be edited or cancelled. Legacy stock rows remain unchanged in the test.

Failure, limitation or next proof  No configured PostgreSQL tenant or signed-in browser persistence test was run. Transfer reservation, in-transit custody, destination receipt and provider/carrier actions remain unavailable.

## User Management

132  User Enquiry

Route / status  /app/admin/user-enquiry · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:877.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

133  User Create/Edit

Route / status  /app/admin/user-create-edit · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:877.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

134  Role Create/Edit

Route / status  /app/admin/role-create-edit · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:877.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Imports

135  Order Import

Route / status  /app/admin/order-import · Partially functional

Action / evidence scope  Isolated handler validation

Observed  Import metadata and input validation remain available. Template, import, and history actions now return HTTP 501; the CSV text is no longer recorded as fabricated successful or failed orders.

Failure, limitation or next proof  Type-specific parsing, business updates, genuine templates, and verified history remain unavailable.

136  Common Import

Route / status  /app/admin/common-import · Partially functional

Action / evidence scope  Isolated handler validation

Observed  Import types and configuration remain available. Template, import, and history actions now return HTTP 501 until their services exist; attempts create no false processed batch.

Failure, limitation or next proof  Business import processors, real template storage, history persistence, and signed-in workflow remain unavailable.

## Administration

137  Exports

Route / status  /app/admin/exports · Partially functional

Action / evidence scope  Route load only

Observed  Pending-report list GET works, but Force Pull returns HTTP 501 without a report-generation service (api/exports.js:38-41).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

138  Force Order Pull

Route / status  /app/admin/force-order-pull · Partially functional

Action / evidence scope  Route load only

Observed  Catalog GET works, but the Save POST deliberately returns HTTP 501 until a channel integration is configured (api/admin.js:49-55).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

139  Settings

Route / status  /app/admin/settings · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:877.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

140  Manage API

Route / status  /app/admin/manage-api · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Observed business GETs returned 200. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:877.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

141  API Dashboard

Route / status  /app/admin/api-dashboard · Partially functional

Action / evidence scope  Route load only

Observed  Metrics GET works; Trace API Details and Download Data only display a service-required message (src/eretail/admin/ApiDashboardReplica.tsx:17).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

142  Language Setting

Route / status  /app/admin/language-setting · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Its business endpoint was declared but not called on initial load. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:877.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Logs

143  User Audit Logs

Route / status  /app/admin/user-audit-logs · Unverified

Action / evidence scope  Route load only

Observed  Component rendered at the expected URL. Its business endpoint was declared but not called on initial load. With Mongo unset, legacy handler persistence was unavailable; writes were not tested. src/App.tsx:877.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

144  Accounting Log

Route / status  /app/admin/accounting-log · Partially functional

Action / evidence scope  Route load only

Observed  Dedicated AdminLogGrid mounted and catalog GET returned 200, but log action POST deliberately returns HTTP 501 without the integration service (api/admin-parity.js:82).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

145  Tax Integration Log

Route / status  /app/admin/tax-integration-log · Partially functional

Action / evidence scope  Route load only

Observed  Dedicated AdminLogGrid mounted and catalog GET returned 200, but log action POST deliberately returns HTTP 501 without the integration service (api/admin-parity.js:82).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

146  Device Tracking Log

Route / status  /app/admin/device-tracking-log · Partially functional

Action / evidence scope  Route load only

Observed  Dedicated AdminLogGrid mounted and catalog GET returned 200, but log action POST deliberately returns HTTP 501 without the integration service (api/admin-parity.js:82).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

147  External Apps Logs

Route / status  /app/admin/external-apps-logs · Partially functional

Action / evidence scope  Route load only

Observed  Dedicated AdminLogGrid mounted and catalog GET returned 200, but log action POST deliberately returns HTTP 501 without the integration service (api/admin-parity.js:82).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

148  POS Integration Log

Route / status  /app/admin/pos-integration-log · Partially functional

Action / evidence scope  Route load only

Observed  Dedicated AdminLogGrid mounted and catalog GET returned 200, but log action POST deliberately returns HTTP 501 without the integration service (api/admin-parity.js:82).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

149  Repush Log

Route / status  /app/admin/repush-log · Partially functional

Action / evidence scope  Route load only

Observed  Dedicated AdminLogGrid mounted and catalog GET returned 200, but log action POST deliberately returns HTTP 501 without the integration service (api/admin-parity.js:82).

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Reports — Inbound

150  GR Register

Route / status  /app/r/gr-register · Unverified

Action / evidence scope  Route load only

Observed  Report type gr-register is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

151  PO Report

Route / status  /app/r/po-report · Unverified

Action / evidence scope  Route load only

Observed  Report type po-report is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

152  Inbound QC Report

Route / status  /app/r/inbound-qc-report · Partially functional

Action / evidence scope  Isolated report handler

Observed  Completed QC row used recorded received and rejected quantities; 10 received, 2 rejected yielded 80% accepted.

Failure, limitation or next proof  Fixed fabricated 98%; signed-in source and export remain unverified.

## Reports — Finance

153  Sales Register

Route / status  /app/r/sales-register · Unverified

Action / evidence scope  Route load only

Observed  Report type sales-register is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

154  Purchase Register

Route / status  /app/r/purchase-register · Unverified

Action / evidence scope  Route load only

Observed  Report type purchase-register is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

155  Sales Return Register

Route / status  /app/r/sales-return-register · Unverified

Action / evidence scope  Route load only

Observed  Report type sales-return-register is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Reports — Outbound

156  Ship Label/Delivery Challan

Route / status  /app/r/shipping-label · Unverified

Action / evidence scope  Route load only

Observed  Report type shipping-label is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

157  Invoice

Route / status  /app/r/invoice-report · Partially functional

Action / evidence scope  Isolated report handler

Observed  Returned a recorded invoice number for an isolated order.

Failure, limitation or next proof  Fixed synthesized invoice number; actual invoice source and print remain unverified.

158  Manifest Report

Route / status  /app/r/manifest-report · Unverified

Action / evidence scope  Route load only

Observed  Report type manifest-report is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

159  Dispatch Report

Route / status  /app/r/dispatch-report · Unverified

Action / evidence scope  Route load only

Observed  Report type dispatch-report is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Reports — Inventory

160  Fin Inv Report - By SKU

Route / status  /app/r/fin-inv-sku · Nonfunctional

Action / evidence scope  Isolated report handler

Observed  Returns HTTP 501 instead of Mongo-derived stock value.

Failure, limitation or next proof  Requires Central Inventory balances and recorded valuation.

161  Fin Inv Report - By SKU BIN

Route / status  /app/r/fin-inv-sku-bin · Nonfunctional

Action / evidence scope  Isolated report handler

Observed  Returns HTTP 501 instead of Mongo-derived stock value.

Failure, limitation or next proof  Requires Central Inventory bin attribution and recorded valuation.

162  Inventory Ageing

Route / status  /app/r/inventory-ageing · Nonfunctional

Action / evidence scope  Isolated report handler

Observed  Returns HTTP 501 instead of fixed ageing splits.

Failure, limitation or next proof  Requires receipt-dated stock layers.

163  Inventory Ledger

Route / status  /app/r/inventory-ledger · Nonfunctional

Action / evidence scope  Isolated report handler

Observed  Returns HTTP 501 instead of inferred inward/outward quantities.

Failure, limitation or next proof  Requires Central Inventory event history integration.

## Reports — Sales & Return

164  Sales Report

Route / status  /app/r/sales-report · Unverified

Action / evidence scope  Route load only

Observed  Report type sales-report is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

165  SKU Wise Sales Report

Route / status  /app/r/sku-wise-sales · Unverified

Action / evidence scope  Route load only

Observed  Report type sku-wise-sales is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

166  Order Life Cycle

Route / status  /app/r/order-life-cycle · Unverified

Action / evidence scope  Route load only

Observed  Report type order-life-cycle is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

## Reports — Miscellaneous

167  MIS Reports

Route / status  /app/r/mis-report · Partially functional

Action / evidence scope  Isolated report handler

Observed  Inventory Units is labelled unavailable; no Mongo-derived count is shown.

Failure, limitation or next proof  Other MIS metrics and signed-in workflow remain unverified.

168  Pick Pack Report

Route / status  /app/r/pick-pack-report · Unverified

Action / evidence scope  Route load only

Observed  Report type pick-pack-report is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

169  Order Unallocation Log

Route / status  /app/r/order-unallocation · Partially functional

Action / evidence scope  Isolated report handler

Observed  Returned recorded unallocation reason and actor for an isolated order.

Failure, limitation or next proof  Fixed inferred reason; actual allocation audit coverage remains unverified.

170  MIS Report 2.0

Route / status  /app/r/mis-report-2 · Unverified

Action / evidence scope  Route load only

Observed  Report type mis-report-2 is a distinct switch branch in api/reports.js; GET returned 200 using the seeded Mongo fallback. Actual source records and export were not verified.

Failure, limitation or next proof  Action, persistence, permissions, and Central Inventory consistency remain unverified.

# 11. Source register and update protocol

docs/REQUESTED_MODULE_AUDIT_CHECKLIST.md — canonical 170 module rows and classifications

docs/STOCK_CONSISTENCY_AND_MODULE_FINDINGS.md — data authority, write inventory, measurements, changes and blockers

docs/NONFUNCTIONAL_AND_DUPLICATE_MODULES_REPORT.md — no-target routes, blocked workflows and overlap decisions

docs/GENERIC_ROUTE_GAP_AUDIT.md — current generic behavior and historical route correction boundary

docs/FULL_DASHBOARD_WORKFLOW_INVENTORY.md and docs/NAVIGATION_END_TO_END_AUDIT.md — menu and prior route baseline

docs/CENTRAL_INVENTORY_IMPLEMENTATION.md and docs/CENTRALIZED_MULTI_CHANNEL_INVENTORY_ARCHITECTURE.md — ledger, connector and provider scope

docs/PROCUREMENT_REPLICATION_EVIDENCE.md, docs/ARS_REPLICATION_EVIDENCE.md, docs/RETURNS_REPLICATION_EVIDENCE.md, docs/ADMIN_REPLICATION_EVIDENCE.md — specialist evidence

docs/DELIVERY_SHIPPING_AUDIT.md, docs/ORDER_ALLOCATE_UNALLOCATE_AUDIT.md, docs/ORDER_ENQUIRY_LIVE_GAP_AUDIT.md — order/fulfillment limits

render.yaml and .env.example — deployment and integration variable names only; no secrets copied

api/, inventory/, src/, db/migrations/, scripts/ — implementation and verifier sources

For each subsequent change, append a dated evidence entry with commit/worktree state, tenant class, exact action, request/response or trace ID, database readback, provider acknowledgment if applicable, role, failure injection result, and residual limitation. Refresh the 170-row classification only when the complete workflow and required reference comparison pass. Do not overwrite historical observations with later assumptions.

Document integrity: this snapshot is generated from the current checklist, with exactly 170 numbered module entries. It contains no configured credentials or URI values.